Componentized Combat System Test Frame
Status And To-Do List For Fiscal Year 2009
07/14/08

Status – Fiscal Year 2008 funding runs out on or about 7/15/08. The following lists the status of the I/O portion of the Test Framework as of this date:
- Marc Gates built a build area for the framework NTDS code on the host “avatar”. The directories are:
- /ceswbl2/src/micro/lib/kwr_ntds_common – Builds replacement NTDS Common library
- /ceswbl2/src/micro/lib/kwr_ntds_sps49	- Builds replacement SPS-49 Protocol library
- /ceswbl2/src/micro/bin/kwr_sps49	- Builds SPS-49 Application
- All Framework I/O source code has been integrated into the framework and checked into SVN.
- All NTDS Common replacement library code has been checked in.
- The test program that I put together to develop the I/O portion of the framework has been checked in. This program is useful in that it allows a producer and consumer to communicate via MAK RTI, passing NTDS-like data .
To-Do List – the following is a list of tasks for fiscal year 2009:
- Build code into the NTDS common or SPS-49 library to satisfy the SPS-49 application's need for Wrap messages. Perhaps set up a task that fires every 11 seconds that checks the interface status and reports time and counter values back to the application.
- Integrate the Serialization/De-Serialization code into the NTDS common library operations.
- Implement Interprocess Queue naming in NTDS applications. Probably will be taken from the command line. How does NTDS Common get this parameter?
- Compile the WASP with the “Test” NTDS Common Library and the “Test” SPS-49 protocol.
- Compile the CEC code with the “Test” NTDS Common Library and the “Test” SPS-49 protocol.
- Run a simulation and ensure that data flows from the WASP to CEC via the SPS-49 interface.
- Make sure that the interface does not toggle (see 1st bullet)
- Integrate new NTDS Common and modify protocols for all NTDS interfaces for the WASP and CEC platforms.